horizontal line

**Car Connect Test Plan**

Prepared by: Jannat Saeed

Reviewed by:

Car Connect Test Plan

# Objective:

* Communicate to all stakeholders the detailed plan for running the UAT tests.
* Define the scope of what will be tested.
* Estimate the people and other resources required.
* Organise the activities and timescales.
* Specify the approach taken to testing.
* Define the deliverables expected.

# Scope:

* Out Of Scope:

1. All Non-functional testing including performance and security
2. The functionality of sorting the items in the home page with most popular (mentioned in in Car\_SRS\_XXX)
3. The functionality of changing the car status to free again if it is not confirmed to be sold within 24 hrs (mentioned in Car\_SRS\_40)

* In Scope:

1. Registration and Login/Logout functionality
2. Admin functionalities including (Add user, View user, Delete user, Edit user, Add car, Remove car, Change car status)
3. User functionalities including (Search for cars, reserve cars, add car for selling, edit his/her information)
4. UI testing according to the wireframes approved in the SDD.

# 

# Testing Strategy

## Component testing

# Test Deliverables:

1. Test Plan
2. Test cases sheet for each functionality mentioned in the scope section
3. Bug report sheet for each functionality mentioned in the scope section
4. Final test report